Guía1. Definición Proyecto APT

Asignatura Capstone

}

- PARTE I

1. Antecedentes Personales

A continuación, se presenta una tabla en la que debes completar la información solicitada.

| Nombre estudiante | Felipe Isrrael Madrid Oyanadel Sergio Andrés Bravo Quezada Julio Cesar Mena Torres |
| --- | --- |
| Rut | 15.383.139-4 16.116.134-9 12.870.666-6 |
| Carrera | Computer Engineering (Ingeniería en Informática) |
| Sede | Plaza Vespucio Campus |

2. Descripción Proyecto APT

En la descripción debes señalar brevemente el nombre de tu proyecto APT y las competencias del perfil de egreso que vas a poner en práctica. Si en tu carrera están definidas las áreas de desempeño, también menciona a qué áreas de desempeño está vinculado el proyecto.

| Nombre del proyecto | MARCOM web platform for technology inventory management, work orders, electronic invoicing and operational analytics. |
| --- | --- |
| Área (s) de desempeño(s) | Software development, IT project management, software quality assurance, data modeling and solution architecture. |
| Competencias | 3. Develop a software solution. 4. Build data models. 6. Perform certification testing. 7. Build the architectural model of a systemic solution. 16. Manage IT projects. |

3. Fundamentación Proyecto APT

A continuación, se presentan distintos campos que debes completar con la información solicitada. Esta sección busca que describas en detalle tu proyecto y justifiques su relevancia y pertinencia.

| Relevancia del proyecto APT | The project addresses the lack of a centralized record in technology maintenance and inventory companies, especially service stations and convenience stores in the Santiago Metropolitan Region. Equipment control, field work orders and invoicing are currently split across spreadsheets, email and evidence stored on personal devices. This causes loss of traceability, stock errors, billing delays and poor managerial visibility. The topic was chosen because it is a real professional scenario for Computer Engineering: the team must analyze processes, design an architecture, build software, model data and integrate external services (Flow and DTE/SII). It impacts Sociedad de Instalaciones Marcom, field technicians, administration and management that needs KPIs. The value contribution is to centralize inventory by serial number and QR code, capture digital field evidence, and enable a collection, invoicing and operational dashboard flow. |
| --- | --- |
| Descripción del Proyecto APT | The goal is to design, develop and deploy a MARCOM MVP with a microservices architecture (FastAPI, PostgreSQL, Docker) and a React + TypeScript + Tailwind CSS frontend. The MVP will cover: (1) technology inventory with stock by serial number, equipment status and QR traceability; (2) field work orders with assignment, tracking and digital evidence; (3) incremental Flow payments and DTE/SII invoicing; (4) a dashboard with operational KPIs. The work will follow Scrum, domain-based sprints and an organizational Product Owner (Marco Mena Torres). |
| Pertinencia del proyecto con el perfil de egreso | The project matches the graduate profile because it requires designing, building, integrating and deploying an information system for a real business process. The selected competencies are required as follows: software development to build and integrate frontend, backend and containers; data modeling to persist inventory, work orders and billing in a scalable way; testing to validate product and process against a Definition of Done; architectural design to define microservices, an API Gateway and external integrations; and IT project management to run Scrum, the backlog, progress control and impediments. |
| Relación con los intereses profesionales | Felipe Madrid: IT project management, software development, QA and interface design. In this project this is reflected in the Scrum Master and QA role. Sergio Bravo: end-to-end data, modeling, Python automation and cybersecurity. This is reflected in the backend, the data model and the foundation of the dashboard. Julio Mena: frontend architecture (SPA), QA and analytical visualization. This is reflected in the React SPA, UI testing and KPIs. The project contributes to the professional development of all three members by facing a real product, complementary roles and a company counterpart. |
| Factibilidad de desarrollo del Proyecto APT | The project is feasible within one term and 20 credits if scope is limited to a domain-based MVP. - Term length: Phase 1 definition, Phase 2 construction and Phase 3 presentation. - Course hours: short sprints and complementary roles. - Materials: GitHub, FastAPI, PostgreSQL, Docker, React, Tailwind and a GitHub Projects board. - Enablers: a real organization, an available Product Owner and clear roles. - Constraints: possible delays in Flow/DTE/SII and scope overload. Mitigation: implement an internal payment flow first and connect the gateway when a sandbox is available; prioritize the Product Backlog and protect the MVP. |

- PARTE II

4. Objetivos

En este apartado debes definir objetivos generales y específicos del Proyecto APT. Es importante aclarar que los objetivos se deben plantear en forma clara, concisa y sin dar mayores explicaciones, es decir, deben entenderse por sí solos. Se sugiere redactarlos utilizando un verbo en infinitivo, pues ello obliga a precisar acciones concretas.

| Objetivo general | Design, develop and deploy an MVP of the MARCOM web platform to manage technology inventory, work orders, a collection/invoicing flow and a KPI dashboard, using microservices and Scrum. |
| --- | --- |
| Objetivos específicos | 1. Elicit and prioritize the Product Backlog with the Product Owner. 2. Design the solution architecture and the data model by domain. 3. Build the authentication, inventory and work-order modules. 4. Implement incrementally the payment/invoicing flow and a KPI dashboard. 5. Define and apply a test plan and a Definition of Done. 6. Manage the project with Scrum and the artifacts required by the course. |

5. Metodología

En el siguiente apartado deberás describir la metodología, propia de tu disciplina, que utilizarás para resolver el proyecto APT antes descrito, incluyendo las etapas y métodos de trabajo.

Descripción de la Metodología

The team will use Scrum, with domain sprints (Auth, Inventory, Work Orders, Billing/Payments and Analytics) and a Sprint 0 for setup. Roles: - Felipe Isrrael Madrid Oyanadel: Scrum Master and QA. Facilitates ceremonies, keeps the backlog visible, logs impediments, protects DoR/DoD and supports testing. - Sergio Andrés Bravo Quezada: backend developer. FastAPI services, PostgreSQL, Flow/DTE integrations and Docker. - Julio Cesar Mena Torres: frontend developer and QA. React + TypeScript + Tailwind SPA, API Gateway consumption, digital evidence and UI testing. - Marco Mena Torres (not a student): Product Owner. Defines vision, prioritizes the backlog and validates increments. Tools: GitHub, GitHub Projects, FastAPI, PostgreSQL, Docker, React + TypeScript and Tailwind CSS. Each sprint includes planning, daily, review and retrospective.

6. Evidencias

A continuación, describe qué evidencias serán evaluadas en el informe de avance y en el informe final de tu proyecto APT. Estas evidencias deben ser acordadas con tu docente. Se entenderá por evidencia los productos que se desarrollen durante el proyecto y cuyo propósito sea visibilizar o documentar cómo se ha implementado el trabajo.

| Tipo de evidencia (avance o final) | Nombre de la evidencia | Descripción | Justificación |
| --- | --- | --- | --- |
| Progress | Product Backlog, epics and user stories | Prioritized backlog, with acceptance criteria and estimates. | Shows project management and alignment with the Product Owner. |
| Progress | Architecture, data model and repository | Microservices diagram, ER model by domain, GitHub and Docker. | Shows design, data modeling and component integration. |
| Progress | Test plan and QA records | DoD, test cases, findings and fixes. | Shows product and process quality. |
| Final | Deployable MVP and Scrum artifacts | Inventory, work-order, payment flow and dashboard modules, plus reviews, retrospectives and burndown. | Shows solution deployment and project control. |

7. Plan de Trabajo

En la siguiente tabla define la planificación de tu Proyecto APT de acuerdo a lo requerido.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competencia o unidades de competencias | Nombre de Actividades/Tareas | Descripción Actividades/Tareas | Recursos | Duración de la actividad | Responsable | Observaciones |
| 16. Manage IT projects | Definition, vision and Product Backlog | Vision, epics, stories, DoR/DoD, board and Impediment Log. | Duoc guides, GitHub Projects, PO meetings | Phase 1 / W1 to W4 | Felipe Madrid (facilitates). Sergio, Julio and the PO take part. | Enabler: available PO. Blocker: broad scope. Mitigation: constrain the MVP. |
| 3, 4, 7 and 13. Software, data and architecture | MVP construction by domain | Environments, data model, Auth, inventory, work orders, payments/DTE and dashboard. | FastAPI, PostgreSQL, Docker, React, Flow/SII | Phase 2 / W5 to W15 | Sergio Bravo (backend). Julio Mena (frontend). | Risk: external integration delay. Mitigation: internal flow first. |
| 6 and 16. Testing and project control | QA, reports and presentation | Continuous testing, fixes, progress report, final report and defense. | DoD, test cases, Scrum artifacts | W6 to W18 | Felipe Madrid and Julio Mena (QA). Full team in presentations. | Enabler: shared DoD. Blocker: leaving QA to the end. Mitigation: QA in every sprint. |

8. Carta Gantt

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Definition, vision, backlog and architecture | X | X | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MVP construction (data, Auth, inventory, work orders, payments and dashboard) |  |  |  |  | X | X | X | X | X | X | X | X | X | X | X |  |  |  |  |
| QA, progress/final reports and APT presentation |  |  |  |  |  | X | X | X | X | X | X | X | X | X | X | X |  | X | X |

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.